FleetCommand

V2 — Critical Build Plan & Market Validation Strategy

2-person team • Flutter + Spring Boot • Construction equipment • 14–16 week pilot

# Executive Verdict

V2 is not simply a longer V1. It changes the operating model: FleetCommand is a managed marketplace first, software product second, and IoT platform later. Engineering alone cannot create liquidity, trust, or repeat transactions. Founder Operations is therefore a first-class workstream.

The objective is not a polished marketplace launch. The objective is to prove that a tightly bounded group of equipment owners and contractors will repeatedly transact through FleetCommand at economics that could eventually support software and marketplace scale.

# 1. What Changed from V1 → V2

| Area | V1 | V2 correction |
| --- | --- | --- |
| Timeline | 12 weeks | 14–16 weeks to reliable pilot |
| Marketplace | Seed supply, then launch | Managed marketplace; founders manually coordinate early jobs |
| Operations | Implicit | Dedicated weekly Founder Operations track |
| Trust | Basic audit/dispute | Explicit onboarding, verification, fallback and dispute workflows |
| Driver | Simple app flow | Battery/background-location testing + manual fallback procedures |
| Admin | Minimal | Operational control center from mid-build |
| Economics | Validation after 10 jobs | Pricing hypothesis + contribution/time tracking from first job |
| Payments | Manual fallback | Provider validation early; platform payment optional during pilot |
| Scope | Large must-ship list | Core loop split into P0 / P1; P1 can be deferred |
| IoT | Phase 2 readiness | Telemetry-ready boundaries only; no hardware dependency |

# 2. V2 Product Thesis

FleetCommand V2 is a local, managed construction-equipment marketplace that reduces the coordination cost and uncertainty of renting machines.

Owners get qualified booking requests and a structured job record.

Hirers get discoverable machines, availability, job status and transparent commercial records.

Drivers get the minimum workflow required to execute jobs.

FleetCommand initially acts as the human coordination layer behind the software.

Every completed job produces operational and economic evidence for the next product decision.

# 3. Non-Negotiable Launch Constraints

| Dimension | V2 decision |
| --- | --- |
| Vertical | Construction equipment only |
| Equipment | Start with one primary category; add a second only if supply requires it |
| Geography | One city + adjacent construction/industrial belt |
| Supply | 10–20 verified machines before meaningful demand push |
| Demand | 5–10 active pilot hirers |
| Pilot | Founder-assisted, not self-service |
| Engineering | One Flutter codebase + Spring Boot modular monolith |
| Timeline | 14–16 weeks, with buffer |
| Success | Repeat transactions + positive economics signal, not app completeness |

# 4. The Actual Business Model at V2

Do not pretend the marketplace is automated on day one.

| Stage | What FleetCommand actually does |
| --- | --- |
| Supply acquisition | Founder visits/calls owners, verifies machine information, creates listings. |
| Demand acquisition | Founder/partners recruit contractors and help create first requests. |
| Matching | Software surfaces options; founder can manually intervene. |
| Booking | Platform records request and owner acceptance. |
| Job execution | Driver uses lightweight workflow; founder can intervene by phone. |
| Settlement | Platform records payment; manual settlement is acceptable during pilot. |
| Aftercare | Founder handles disputes, collects feedback, and pushes repeat booking. |

This is not a weakness. It is a deliberate concierge phase used to discover the workflow before automating it.

# 5. Founder Operations Track

One founder must own operations every week; responsibilities can alternate, but ownership cannot disappear.

| Cadence | Founder Operations responsibility | Evidence |
| --- | --- | --- |
| Weekly | Recruit/contact equipment owners | New machines contacted, verified and listed |
| Weekly | Recruit/contact contractors | New qualified hirers and active requests |
| Before every job | Confirm machine, operator, site, timing, price and payment expectation | Job readiness checklist |
| During every early job | Monitor status and remain reachable by phone | Intervention log |
| After every job | Confirm completion, payment, dispute status and feedback | Completed-job record |
| Weekly | Measure economics | Time spent/job, acquisition effort, gross revenue, support burden |
| Weekly | Review failures | Top operational failure modes and one fix to prioritize |

# 6. Core Transaction Loop

| Stage | P0 behavior | Fallback |
| --- | --- | --- |
| Discover | Search/list machines | Founder sends curated options |
| Request | Hirer submits booking request | Founder creates request |
| Accept | Owner accepts/rejects | Founder confirms by phone |
| Assign | Driver assigned | Owner/operator listed |
| Arrive | GPS-assisted arrival | Manual confirmation/call |
| Start | OTP or manual confirmation | Founder/operator marks started |
| Operate | Location/status updates | Manual status updates |
| Complete | OTP/manual completion | Founder confirms completion |
| Settle | Payment status recorded | Manual settlement |
| Repeat | Rating/rebook | Founder follows up directly |

# 7. MVP Scope — P0

Phone authentication.

Role-based access: Hirer, Owner, Driver, Admin.

Owner/equipment onboarding.

Equipment listing with photos, type, location, rate and availability.

Hirer search and list view; map is useful but must not block booking.

Booking request, acceptance/rejection and cancellation.

Driver assignment.

Strict booking state machine + event history.

Active-job location sharing.

Arrival/start/complete confirmation.

Basic notifications.

Job receipt/invoice record.

Payment status recording.

Operational admin controls and audit history.

# 8. P1 — Only if P0 Is Stable

Rich map experience and route preview.

Automated geofence arrival.

Real-time WebSocket updates.

Driver offline buffering beyond critical events.

Ratings/reviews.

Automated payment settlement.

Owner earnings dashboard.

Advanced search filters.

If a P1 feature threatens the pilot date, it loses. The founders should manually perform the function instead.

# 9. Explicitly Excluded from V2

Custom IoT hardware.

Fuel sensors/fuel theft detection.

Edge AI or work-vs-idle classification.

Three logistics verticals.

Nationwide/multi-city rollout.

Blockchain or immutable-ledger positioning.

AI pricing.

Advanced fleet analytics.

Full offline-first synchronization.

Automated billing based on inferred machine work.

Complex escrow architecture.

Separate native owner web application.

# 10. Trust Model

Trust is a product feature, not a future marketing problem.

| Trust point | V2 mechanism |
| --- | --- |
| Owner identity | Phone verification + basic KYC/business information as appropriate for pilot |
| Machine authenticity | Photos, machine details, owner confirmation; founder verification for initial supply |
| Price clarity | Booking stores agreed rate, duration and included terms |
| Driver identity | Driver profile + owner assignment |
| Job evidence | Timestamped status events + location where available |
| Payment trust | Clear payment status + manual fallback |
| Dispute | Structured dispute record + human review |
| Support | Founder phone/WhatsApp escalation during pilot |

# 11. Driver Reality — Corrected

Assume the app will fail sometimes. Design the operation so failure does not kill a job.

Keep driver screens to a few large actions: Accept/En route/Arrived/Start/Complete.

Request location only when needed for active jobs.

Test background location on representative Android devices before promising live tracking.

Expect battery optimization to interfere; provide setup instructions.

Buffer critical status events locally.

Allow manual status confirmation by founder/admin.

OTP failure must have a controlled fallback rather than blocking the job.

Do not require the driver to stare at the map during work.

# 12. Admin / Operations Control Center

Admin is P0 because two founders cannot afford database-level intervention.

Search users, machines and bookings.

View current booking state and complete event timeline.

Override stuck states with mandatory reason.

Cancel/force-complete under controlled permissions.

View latest and historical driver locations.

View payment provider/webhook status.

Record manual payment/settlement.

Create and resolve disputes.

Resend notifications/OTP where appropriate.

Audit who changed what and when.

# 13. Economics From Job #1

Do not wait for ten jobs to discover that the model loses money.

| Metric | Track from first job |
| --- | --- |
| Gross booking value | Total value of each job |
| FleetCommand revenue | Commission/fee/subscription actually collected |
| Payment cost | Provider + transaction charges |
| Founder time | Minutes spent sourcing, coordinating and resolving the job |
| Support cost | Direct operational cost where measurable |
| Contribution estimate | Revenue minus variable transaction/support costs |
| Acquisition effort | Hours/calls/visits required to acquire supply and demand |
| Repeat intent | Would owner/hirer transact again? |

Initial pricing should be treated as a hypothesis, not a fact. Test a simple take-rate and/or booking fee without creating pricing complexity.

# 14. Architecture

| Layer | V2 choice | Guardrail |
| --- | --- | --- |
| Frontend | Flutter mobile + responsive web where practical | One codebase |
| State | Riverpod or Bloc | Pick one; freeze |
| Routing | go_router | Role guards |
| Backend | Spring Boot 3 + Java 21 | Modular monolith |
| Database | PostgreSQL | Single source of truth |
| Cache | Redis only where justified | No distributed-state obsession |
| Realtime | Polling first | WebSockets are P1 |
| Maps | Google Maps or equivalent | Validate pricing and Android behavior |
| Notifications | FCM + SMS for critical OTP | Keep provider abstraction thin |
| Storage | S3-compatible | Images/documents |
| CI/CD | GitHub Actions | Automated test/build/deploy |
| Monitoring | Sentry + structured logs | Track booking/payment failures |

# 15. Core Data Model

| Entity | Purpose |
| --- | --- |
| User | Identity, phone, role, status |
| OwnerProfile | Owner-specific verification/contact data |
| DriverProfile | Driver details and status |
| Equipment | Machine listing, owner, type, rate, location |
| EquipmentAvailability | Simple availability windows |
| Booking | Commercial transaction |
| BookingEvent | Every state transition and reason |
| LocationPing | Active-job location history |
| Payment | Provider reference + status |
| Invoice | Job financial record |
| Dispute | Exception workflow |
| Notification | Delivery/audit record |

Do not create separate services for these entities. Keep them inside the modular monolith.

# 16. Booking State Machine

REQUESTED → ACCEPTED → DRIVER_ASSIGNED → EN_ROUTE → ARRIVED → STARTED → COMPLETED → SETTLED

Cancellation, rejection and dispute are controlled transitions. Every transition stores actor, timestamp, previous state, new state and reason.

Important: payment state must be separate from booking state. A job can be completed while payment is pending or disputed.

# 17. Payments

Validate the provider's actual marketplace/split-settlement capabilities before committing to the product promise.

Create payment/order records with idempotency keys.

Process webhooks as authoritative provider events.

Handle duplicate webhooks safely.

Support refund/failure states.

During pilot, allow manual settlement and record it explicitly.

Never call a transaction 'settled' merely because the UI shows completion.

# 18. Tracking & Geofence

Driver location every 15–30 seconds during active jobs when practical.

Store last-known location separately from history.

Record timestamp and accuracy.

Use server-side distance checks for arrival.

Treat GPS as evidence with uncertainty, not perfect truth.

Do not use GPS alone to determine money owed.

Do not fabricate missing points or silently interpolate telemetry.

# 19. Flutter Structure

lib/
  app/
    router/
    theme/
    auth/
  core/
    api/
    storage/
    location/
    notifications/
    widgets/
  features/
    equipment/
    search/
    booking/
    tracking/
    payments/
    profile/
    admin/

# 20. Team Operating Model

| Flutter founder | Spring Boot founder | Shared / alternating |
| --- | --- | --- |
| All Flutter UX + state + maps | All APIs + DB + auth + payments | Weekly product review |
| Driver workflow | Booking state machine | Field interviews |
| Offline/client storage | Location ingestion | Pilot coordination |
| Responsive owner/admin views | Admin APIs | Dispute handling |
| Frontend testing | Backend testing/observability | Release decision |

Both founders must reserve recurring non-coding time for field operations. A technically perfect marketplace with no transactions is a failed product.

# 21. 16-Week Plan

| Weeks | Engineering focus | Operations focus | Exit gate |
| --- | --- | --- | --- |
| 1–2 | Foundation, auth, DB, role routing | Interview owners + hirers; choose exact launch cluster | 20+ interviews; launch niche fixed |
| 3–4 | Equipment onboarding + search | Recruit/verify first 5–10 machines | Supply exists in chosen cluster |
| 5–6 | Booking + owner acceptance + driver assignment | Recruit pilot hirers; manually coordinate requests | Booking loop works |
| 7–8 | Tracking + arrival/start/complete | Run first controlled jobs | First real jobs completed |
| 9–10 | Payments + invoice + notifications + admin | Observe disputes/failures | Money/status/admin loop works |
| 11–12 | Reliability + device testing + P1 only if safe | Increase job frequency | 5+ completed jobs |
| 13–14 | Bug hardening + operational tooling | Push repeat bookings | 10+ completed jobs / repeat signals |
| 15–16 | Stabilization + measurement | Economics + PMF review | Go / pivot / stop decision |

# 22. Pilot Protocol

Founder personally validates the first machine listings.

Founder personally coordinates the first 3–5 jobs.

Every early job gets a pre-job checklist.

Every job gets a post-job review within 24 hours.

Every failure is classified: product, payment, GPS, trust, supply, demand, driver, or operations.

Do not add a feature to solve a one-off failure; look for repeated failure patterns first.

# 23. Success Gates

| Gate | Minimum evidence |
| --- | --- |
| Supply | 10+ verified machines |
| Demand | 5+ active pilot hirers |
| Transactions | 10+ completed jobs |
| Repeat | 3+ repeat bookings or clear repeat intent with evidence |
| Reliability | No recurring critical state corruption |
| Tracking | Usable active-job location visibility on tested devices |
| Payments | Provider-confirmed payment path OR reliable manual settlement |
| Economics | Positive or plausibly positive contribution after variable costs |
| Operations | Founder time/job trending downward |
| Trust | Disputes are manageable without founder chaos |

# 24. Kill / Pivot Triggers

The team should not continue building because the app is already built.

| Signal | Action |
| --- | --- |
| Owners refuse to list without upfront payment/guarantees | Rework trust/value proposition before more engineering |
| Contractors prefer existing brokers despite equivalent supply | Investigate broker-as-partner model |
| Bookings occur but repeat usage is weak | Stop feature expansion; diagnose value failure |
| Founder coordination time stays extremely high | Automate only the repeated bottleneck or reconsider model |
| Unit economics remain negative without subsidy | Change pricing/GTM before scaling |
| Supply exists but demand does not | Stop supply acquisition and focus on demand |
| Demand exists but supply is unreliable | Focus on supply quality/availability |

# 25. Phase 2 — Only After V2 Evidence

Phase 2 starts only if the marketplace produces repeated jobs and a credible economic model.

Device registration/authentication.

Basic telemetry ingestion.

Engine/ignition and hour-meter signals.

Simple fuel-level telemetry.

Device health/tamper events.

Offline telemetry buffering.

Fleet utilization dashboard.

Ground-truth labeling of work/idle states.

Only then: machine-specific work-vs-idle models.

# 26. Long-Term Thesis

Managed marketplace → recurring fleet software → verified utilization → IoT → fraud detection → financial infrastructure

The marketplace is the wedge, not the final moat. The long-term defensibility comes from operational data, machine-specific intelligence, trust, integrations and switching costs. None of that should be allowed to derail the first commercial loop.

# 27. Final Critic's Recommendation

Build less. Operate more. Measure everything. For a two-person team, the most dangerous assumption is that engineering is the main bottleneck. In V2, the bottleneck is likely to be supply, trust, driver behavior, payment behavior and founder coordination.

Treat 14–16 weeks as the realistic pilot window.

Treat the first 10–20 jobs as concierge operations.

Make Founder Operations an explicit weekly commitment.

Measure revenue and founder time from job one.

Build admin controls before real-money volume grows.

Keep the driver workflow brutally simple.

Use manual fallbacks instead of building complex infrastructure prematurely.

Do not start IoT until the marketplace demonstrates repeat economic activity.

V2 principle: Prove the transaction. Prove repeatability. Prove economics. Then automate and build the moat.